SECURITIES AND EXCHANGE COMMISSION

WASHINGTON, D.C. 20549-1004

FORM 8-K

CURRENT REPORT

Pursuant to Section 13 or 15(d) of the

Securities Exchange Act of 1934

Date of Report (Date of earliest event reported) December 31, 1994

-----------------

Commission File Number 1-5324

------

NORTHEAST UTILITIES

--------------------

(Exact name of registrant as specified in its charter)

CONNECTICUT

-----------

04-2147929

----------

(State of other jurisdiction of incorporation or organization)

(I.R.S Employer

Identification No.)

174 BRUSH HILL AVENUE, WEST SPRINGFIELD, MASSACHUSETTS 01090-0010

------------------------------------------------------------------

(Address of principal executive officers)	(Zip Code)

(413) 785-5871

--------------

(Registrant's telephone number, including area code)

Not Applicable

--------------

(Former name of former address, if changed since last report)

Item 5.	Other Events

- Nuclear Operations

Overall capacity factors for the five nuclear power plants operated by subsidiaries of Northeast Utilities in 1994 fell to 67.5%, compared to 80.8% in 1993. A summary of these results follows:

|  |  | 1994 Actual |  | 1994 |
| --- | --- | --- | --- | --- |
| Unit |  | (Preliminary) |  | Goal |
| Connecticut Yankee |  | 75.4% |  | 90.0% |
| Millstone Unit | One |  | 58.3% | 72.1% |
| Millstone Unit | Two |  | 48.2% | 72.9% |
| Millstone Unit | Three | 94.0% | 87.3% |  |
| Seabrook |  |  | 61.6% | 74.7% |
| Five unit average |  |  | 67.5% | 79.4% |

The lower 1994 composite capacity factor was primarily the result of extended refueling and maintenance outages at Millstone Unit 1, Millstone Unit 2 and Seabrook nuclear power plants.

| On October | 1, 1994, Millstone 2 began |  |  | a planned refueling | and |  |
| --- | --- | --- | --- | --- | --- | --- |
| maintenance | outage that was originally |  |  | scheduled for 63 days. |  | Millstone 2 is |
| 100% owned by NU's subsidiaries |  |  | The Connecticut Light and Power Company |  |  |  |
| (CL&P)and Western |  | Massachusetts | Electric Company (WMECO). |  | The | outage has |
| encountered | several unexpected difficulties which have lengthened the |  |  |  |  |  |
| duration of | the outage. The magnitude |  |  | of the schedule impact is currently |  |  |
| under review, but |  | the outage is | presently expected to last |  | through at least |  |
| early March. | CL&P expects that |  | replacement power costs in |  | the | range of $5 |
| million per | month | will be attributable |  | to the extension of | the | outage. |
| Recovery of | these | costs will be | subject to scrutiny by the |  | DPUC. |  |

The Nuclear Regulatory Commission's (NRC) latest Systematic Assessment of Licensee Performance (SALP) report for the Millstone Station, issued August 26, 1994, noted significant weaknesses in Millstone 2's operations and maintenance, in particular, but also observed that the unit had been operated in a safe manner. In a recent public statement, a senior NRC official

expressed disappointment with the continued weaknesses in Millstone 2's performance.

Management believes that the primary cause of the NRC's disappointment with Millstone 2's performance is that, despite its recognition that there has been significant management attention and action over a period of years, the NRC does not believe it has seen enough objective evidence of improvement in reducing procedural non-compliances and other human errors.

Management has acknowledged the basis for the NRC's concern with Millstone 2 and has been devoting increased attention to resolving these issues. If the NRC continues to have these or heightened concerns, CL&P and WMECO could be required to expend additional monies to remedy such problems, in amounts not now determinable but which could be significant.

SIGNATURE

Pursuant to the requirements of the Securities Exchange Act of 1934, the Registrant has duly caused this report to be signed on its behalf by the undersigned hereunto duly authorized.

NORTHEAST UTILITIES

-------------------

Registrant

Date

January 10, 1995

------------------

By /s/ Bernard M. Fox

------------------------------------

Bernard M. Fox

President and Chief Executive

Officer